# Overall Development Roadmap

I would divide the project into seven phases.

## Phase 1. Research & Requirements

Goal:
 Define exactly what the system should do.

Deliverables:

- Functional requirements

- Non-functional requirements

- GPA calculation rules

- ML prediction targets

- User journey

- Success metrics

At the end of this phase there should be zero code.

## Phase 2. Dataset Engineering

This is arguably the most important phase.

Design the dataset first.

Generate synthetic data.

Validate it.

Only then train models.

## Phase 3. Model Development

Build multiple models.

Regression

- Next Semester GPA

- Final CGPA

Classification

- Graduation Class

- Academic Risk

Compare models.

Save the best.

## Phase 4. Backend Logic

This is where the deterministic calculations live.

For example

Current CGPA

↓

Required GPA

↓

Best Possible CGPA

↓

Remaining semesters

↓

Target GPA

↓

Model prediction

Notice these are separate from ML.

## Phase 5. AI Advisor

Prompt engineering.

API integration.

Fallback handling.

Safety.

## Phase 6. Streamlit

Only after everything works.

## Phase 7. Production

Authentication

Database

API

Cloud deployment

Monitoring

# Before Coding We Need Five Designs

These are the documents professional ML teams usually prepare before implementation.

# 1. Functional Specification

We should define every feature.

For example

## Student Input

- Name

- University

- Faculty

- Course

- GPA Scale

- Current Level

- Duration

- Semester GPAs

- Semester Credits

- Goal

## Outputs

Current CGPA

Predicted CGPA

Predicted Class

Risk Level

Required GPA

Remaining Semesters

Trajectory

AI Advice

Download Report

This becomes our checklist.

# 2. Mathematical Design

This is extremely important.

Every formula should be documented.

Example

Weighted CGPA

CGPA=∑(GPAi×Creditsi)∑CreditsiCGPA=\frac{\sum(GPA_i\times Credits_i)}{\sum Credits_i}CGPA=∑Creditsi​∑(GPAi​×Creditsi​)​

Remaining semesters

Required GPA

Best possible CGPA

Goal feasibility

etc.

Everything should have equations.

No guessing during coding.

# 3. Dataset Design

This deserves its own planning.

For each student we define every feature.

For example

| Feature | Type |
| --- | --- |
| student_id | int |
| course_duration | int |
| current_level | int |
| semester_1_gpa | float |
| semester_1_credit | int |
| semester_2_gpa | float |
| semester_2_credit | int |
| ... | ... |
| current_cgpa | float |
| goal_cgpa | float |
| remaining_semesters | int |
| predicted_final_cgpa | float |
| graduation_class | category |
| academic_risk | category |

Notice something.

Some columns are

Input

Some are

Derived

Some are

Prediction labels

We need to distinguish them.

# 4. ML Design

This is where many students skip ahead.

We won't.

We define

## Regression Models

Target

Next Semester GPA

Models

- Linear Regression

- Random Forest

- XGBoost

Metrics

MAE

RMSE

R²

Target

Final CGPA

Same process.

Classification

Graduation Class

Models

- Logistic Regression

- Random Forest

- XGBoost

Metrics

Accuracy

Precision

Recall

F1

Confusion Matrix

Academic Risk

Same.

Then compare.

# 5. Software Architecture

Instead of throwing everything into one file

app.py

I'd build

APIS/

│

├── data/

│   ├── synthetic_dataset.csv

│   ├── processed_dataset.csv

│

├── notebooks/

│   ├── EDA.ipynb

│   ├── Model_Training.ipynb

│

├── models/

│   ├── next_gpa.pkl

│   ├── final_cgpa.pkl

│   ├── graduation_class.pkl

│   ├── academic_risk.pkl

│

├── backend/

│   ├── calculator.py

│   ├── predictor.py

│   ├── graph.py

│   ├── advisor.py

│   ├── report.py

│

├── prompts/

│   ├── advisor_prompt.txt

│

├── frontend/

│   ├── streamlit_app.py

│

├── tests/

│

├── requirements.txt

│

└── README.md

This is close to how production ML applications are organized.

# Added Feature 1

This is the feature I think interviewers will remember.

## Goal Feasibility Analysis

Instead of simply saying

"You need 4.95 next semester."

The system should determine

Is this goal mathematically achievable?

Example

Current

2.11

Remaining semesters

2

Goal

4.70

Output

❌ Goal Not Achievable

Reason:

Even if you obtain a perfect GPA (5.00)

for all remaining semesters,

your maximum graduating CGPA is 3.18.

Now offer alternatives

Most realistic outcome

Second Class Lower

Needed average

4.96

Confidence

82%

This transforms APIS from a calculator into a decision-support tool.

# Added Feature 2

## What-if Simulator

A slider.

"What if I get"

Semester 5

4.8

↓

Semester 6

4.6

↓

Semester 7

5.0

↓

Live update.

This would be one of the strongest interactive features in the app.

# Where the LLM Fits

The LLM should never compute or predict values. It should explain them.

For example, after all calculations are complete, provide the LLM with structured data such as:

{

"student": "Light",

"course": "Physics with Electronics",

"current_cgpa": 4.28,

"goal": 4.50,

"remaining_semesters": 4,

"required_average": 4.72,

"predicted_final_cgpa": 4.41,

"risk": "Low",

"goal_feasible": true

}

The LLM can then generate:

- A clear explanation of the student's current standing.

- Personalized encouragement.

- Practical study recommendations.

- A concise action plan for the remaining semesters.

Because the LLM receives structured data rather than raw calculations, its responses remain consistent and grounded.